# Making the Risk Reduction Cycle Real

A gap analysis of the Biotech Safety & Compliance Risk Reduction Cycle diagram against the current PredictSafeBIO codebase — with a prioritized, phased build plan in which the Predictive AI Safety Engine grows through every phase.

Prepared for John Haldemann, Founder  ·  June 5, 2026 (rev. 2 — predictive engine threaded through all phases)

Bottom line: PredictSafeBIO already implements this diagram. Five of the eight cycle stages are fully built and the central engine exists with its human-accountability guardrail. The work is to close three feature gaps and — critically — to turn the engine from reactive risk scoring into a true Predictive AI Safety Engine, an upgrade woven into every phase rather than bolted on at the end.

# Contents

# 1. Executive summary

The diagram describes a closed-loop, eight-stage risk-reduction cycle wrapped around a central AI engine, fed by standard EHS data inputs and producing automated compliance outputs. Reviewed against the codebase, the platform is far closer to this vision than the diagram implies — with one important caveat about the word predictive.

### What is already true

- The cycle exists. The app ships it as a 4-stage loop (Assess → Plan → Operate → Monitor) that compresses the diagram's 8 stages, rendered live on the home page.

- The engine exists. lib/bio-ai/engine.ts scores risk, matches risk families, classifies confidence, applies escalation overrides, and flags humanReviewRequired — the literal implementation of leadership remains accountable.

- The data backbone exists. Supabase tables already cover sites, labs, equipment, materials, samples, incidents, CAPA, training, permits, documents, chemicals, waste, and regulatory deadlines.

### Where the real gaps are

- Prediction is not yet real. Despite the product name, the engine scores current risk reactively. The predictive bones exist (a likelihood input, a leading-indicator cell model) but there is no trend, early-warning, or outcome-calibrated forecast yet. This is treated as a first-class track (Section 4).

- Stage 3 — Hazard Identification: hazards are inferred inside the engine but there is no first-class hazard register.

- Stage 5 — Control Selection & Planning: the engine recommends actions, but there is no hierarchy-of-controls register.

- Stage 2 — Work & Exposure Mapping: the tables exist, but there is no unified exposure map and exposure routes are not modeled.

# 2. The eight cycle stages, mapped to code

Each stage of the diagram, the existing implementation, and a build status reflecting user-facing capability.

| # | Diagram stage | Existing implementation | Status | Note |
| --- | --- | --- | --- | --- |
| 1 | Governance & Requirements | /foundation (Compliance Map), /documents applicability_rules, reference_sources, regulatory_deadlines | Built | Requirements backbone is real |
| 2 | Work & Exposure Mapping | sites, labs, equipment, materials, samples exist; /bios, /chemical-inventory | Partial | No unified map; routes unmodeled |
| 3 | Hazard Identification | Logic inside bio-ai/risk-families.ts (9 families) No hazard register UI | Gap | Biggest functional gap |
| 4 | Risk Assessment & Prioritization | /workbench, /assessments bio-ai/engine.ts, assessment_signals | Built | Core strength |
| 5 | Control Selection & Planning | Engine recommendedActions compliance_methods | Partial | No hierarchy-of-controls register |
| 6 | Training, Authorization & Execution | /training-matrix, /permits | Built | Covered |
| 7 | Monitoring, Inspections & Event Response | /inspections, /risk-command-center incidents, inspection_records + cron | Built | Incident + near-miss present |
| 8 | CAPA, Reporting & Continuous Learning | /operations/capa, /admin/audit capa_records, audit_events | Built | Closes the loop |

# 3. The central engine today

The diagram's centerpiece — an engine that ingests data, scores risk, triggers actions, tracks closure, and learns, while leadership remains accountable — exists and maps cleanly. The one promise only partly met is learns from outcomes, which is where prediction lives (Section 4).

| Engine promise (diagram) | Implementation | Status |
| --- | --- | --- |
| Ingests data, scores risk | assessBioRisk() — weighted scoring over inputs + signals | Built |
| Triggers actions | recommendedActions, actionTimeframe, escalation overrides | Built |
| Tracks closure | capa-service, review-actions, audit readiness scores | Built |
| Learns from outcomes | continuous-scoring-service, ai_knowledge_entries — re-scores but does not yet calibrate | Partial |
| Leadership remains accountable | humanReviewRequired + Draft — human review required guardrails | Built |

Guardrail to preserve: the engine produces drafts that require human sign-off and avoids over-claiming (see source-artifacts.ts / doNotClaim). Every predictive upgrade below must keep this human-in-the-loop posture — a prediction is a prompt for a person, never an automated decision.

# 4. The Predictive AI Safety Engine (the differentiator)

PredictSafeBIO's name promises prediction. Today the engine is largely reactive — it scores the risk in front of it. The predictive foundations are in place, but the forward-looking behaviour is not. This section defines what predictive means here and how it is built up phase by phase rather than as a single late-stage feature.

## 4.1 What is predictive today — and what is not yet

| Predictive capability | State in the code | Status |
| --- | --- | --- |
| Likelihood in the risk score | Heuristic input in assessBioRisk() (fallbackLikelihood), bumped by repeat findings / missing CAPA | Partial |
| Leading-indicator model | risk_cells taxonomy: precursor → control → failure → event cells | Partial |
| Continuous re-scoring pipeline | continuous-scoring-service runs on every safety write | Built |
| Trend / trajectory over time | Not modeled — no rising/falling signal per risk | Gap |
| Early-warning firing | Precursors accumulate but nothing fires before an incident | Gap |
| Outcome calibration (learn loop) | Likelihood is not tuned against actual incidents/outcomes | Gap |
| Predicted time-to-event + confidence | Confidence is classified; no forward forecast or horizon | Gap |

## 4.2 What “predictive” will mean for PredictSafeBIO

- Leading-indicator forecasting: accumulating precursors (near-misses, overdue controls, expiring training) raise a predicted likelihood before a failure occurs.

- Trend & early warning: each risk shows a direction (rising / stable / falling) and fires an alert when its trajectory crosses a threshold.

- Calibrated & honest: predicted likelihood is tuned against real outcomes over time, and every prediction carries a confidence level and stays a human-reviewed draft.

## 4.3 The predictive track, woven through every phase

- Phase 0: make prediction visible — surface a risk trend arrow and rename the engine the Predictive AI Safety Engine on the home page.

- Phase 1: hazards become precursors — the hazard register feeds leading indicators into likelihood and flags hazard clusters as early warnings.

- Phase 2: residual-risk forecasting — the control register lets the engine predict risk after controls, and overdue/expired control verification raises predicted likelihood.

- Phase 3: exposure-based early warning — accumulating exposure precursors trigger predictive alerts per person, lab, or material.

- Phase 4: close the loop — calibrate likelihood against actual outcomes and add predicted time-to-event with confidence. This is where the engine becomes genuinely predictive.

# 5. Data inputs and automated outputs

## 5.1 Key data inputs

| Diagram input | Where it lives today | Status |
| --- | --- | --- |
| SOPs and policies | documents, document_versions, document_approvals | Built |
| SDS and agent information | chemical_inventory, biological_materials | Built |
| Audit findings | audit_findings, audit_evidence | Built |
| Incident and near-miss reports | incidents, incident_investigation_steps | Built |
| Training records | training_assignments, competency_assessments | Built |
| Calibration & maintenance logs | equipment, equipment_events | Built |
| Waste logs | waste_records | Built |
| Exposure monitoring data | Not yet modeled (links to Stage 2 gap) | Gap |
| Permits, deviations, change control | controlled_work_permits, change_plan_items | Built |

## 5.2 Automated outputs

| Diagram output | Where it lives today | Status |
| --- | --- | --- |
| Risk alerts and exposure warnings | escalations-service, notifications — reactive, not yet predictive | Partial |
| Task-specific control recommendations | recommendedActions (engine) | Partial |
| Inspection & review schedules | api/cron/inspection-scheduler | Built |
| Training reminders and expirations | training-matrix + expiry tracking | Built |
| CAPA assignments and follow-up | capa-service, tasks | Built |
| Dashboard metrics & trend insights | analytics-service, risk-dashboard-service | Built |
| Compliance evidence & audit trail | audit_events, compliance_evidence_map | Built |
| Executive visibility & decision support | /admin/dashboard, home loop | Built |

# 6. Core biotech safety domains

The diagram lists ten core domains. Coverage today:

| Domain | Coverage | Status |
| --- | --- | --- |
| Biosafety / BSL | biosafety_containment family, biological_materials | Built |
| Chemical safety | /chemical-inventory, SDS | Built |
| Waste management | /waste-management | Built |
| PPE | Within controls / recommendations (no PPE register) | Partial |
| Ergonomics | /ergonomics, ergonomic_self_assessments | Built |
| Radiation safety | Hazard category only; no dedicated module | Partial |
| Laser safety | Hazard category only; no dedicated module | Partial |
| Equipment & utility safety | equipment, equipment_events | Built |
| Environmental controls | temperature_logs, monitoring | Partial |
| Emergency response | Within programs / incident response | Partial |

# 7. The genuine gaps, in detail

Three feature gaps and one storytelling gap stand between today's platform and a literal version of the diagram. Each register also feeds the predictive engine (Section 4).

## 7.1 Hazard register (Stage 3) — the priority gap

- Diagram intent: identify biological, chemical, ergonomic, radiation, laser, electrical, fire, and equipment hazards, with BSL level and containment needs.

- Today: hazard knowledge is embedded in the engine's 9 risk families, but users cannot see, add, or manage a hazard inventory.

- Build: a hazards table + /hazards register seeded from the risk families. Predictive tie-in: hazards become leading indicators feeding likelihood.

## 7.2 Control register & hierarchy of controls (Stage 5)

- Diagram intent: select controls by the hierarchy — engineering, administrative, then PPE and emergency/spill response.

- Today: the engine recommends actions and compliance_methods exists, but no register ties a control to a hazard and ranks it by hierarchy.

- Build: a controls table + /controls register. Predictive tie-in: residual-risk forecasting after controls; control decay raises predicted likelihood.

## 7.3 Work & exposure mapping (Stage 2)

- Diagram intent: map people, labs, rooms, equipment, materials and tasks, including exposure routes (inhalation, skin, injection, ingestion).

- Today: the data exists across separate tables but there is no unified exposure map, and exposure routes are not a field.

- Build: an /exposure-map view + exposure_route attribute. Predictive tie-in: accumulating exposure precursors fire early warnings per person/lab.

## 7.4 Customer-facing story (home page framing)

- Done in Phase 0: the home page now frames the platform as Inputs → 8-stage cycle → Outputs around the engine. Phase 0 will also surface a prediction trend signal.

# 8. Phased build roadmap

Ordered to deliver customer-visible value early while the predictive engine grows in every phase. Effort is relative (S/M/L), not calendar estimates.

| Phase | Goal | Scope | Predictive engine upgrade | Effort | Customer value |
| --- | --- | --- | --- | --- | --- |
| 0 | Tell the story | Reframe home page as Inputs → 8 stages → Outputs; align nav to the 8 stages. | Surface a risk trend arrow; rename the engine the Predictive AI Safety Engine. | S | Immediate demo impact |
| 1 | Hazard register | hazards table + /hazards UI seeded from risk families. | Hazards become precursors feeding likelihood; flag hazard clusters as early warnings. | M | Stage 3 + feeds engine |
| 2 | Control register | controls table + /controls with hierarchy of controls. | Residual-risk forecasting; overdue control verification raises predicted likelihood. | M | Stage 5; audit-grade |
| 3 | Exposure map | /exposure-map joining sites/labs/equipment/materials/people; add routes. | Exposure-based early warning per person/lab/material. | M | Stage 2 |
| 4 | Calibration & learning loop | Strengthen alerts; add domain modules (radiation/laser/PPE) as needed. | Calibrate likelihood vs actual outcomes; add predicted time-to-event + confidence. | L | The predictive payoff |

Recommended sequence: Phase 0 first (days, not weeks), then Phase 1 → 2 → 3 in order because each register feeds the next and the engine. Phase 4 turns the accumulated leading indicators into a calibrated forecast — the moment the engine fully earns the name predictive.

# 9. Risks and guardrails

- Keep AI human-accountable. Every prediction and automated output stays a draft requiring human review. Preserve the existing humanReviewRequired posture.

- Be honest about predictions. Until Phase 4 calibration, label forward-looking signals as early indicators, not validated forecasts. Show confidence; never imply certainty about future incidents.

- Don't over-claim coverage. Marketing the full 8-stage diagram or a predictive engine before Stages 2, 3, 5 and calibration ship risks a credibility gap in demos.

- Schema changes are additive. New hazards / controls tables should be additive migrations with tenant-isolating row-level security.

# 10. Recommended immediate next step

Approve Phase 1 (hazard register) with its predictive tie-in. Phase 0 storytelling is already coded. Phase 1 is the first real new feature and the first brick of the predictive engine — hazards as leading indicators. I can build it next, delivered for your review.

Appendix note: statuses reflect a code and schema review of the visual-polish branch on June 5, 2026, not a runtime test of every feature.